[Organisation Name]

[Meeting Type — e.g. Board Meeting, Finance Committee]

ACTION REGISTER

This register tracks action items arising from board and committee meetings. Review at each meeting under "Matters Arising" or "Outstanding Actions".

| Action # | Date Raised | Meeting | Action Description | Assigned To | Due Date | Status | Date Completed | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2025-001 | 15 Jan 2025 | Board Meeting | Obtain three quotes for the annual audit and present a recommendation to the Finance Committee | J. Smith (Treasurer) | 28 Feb 2025 | In Progress |  | Two quotes received; third expected by 14 Feb |
| 2025-002 | 15 Jan 2025 | Board Meeting | Update the conflict of interest register and circulate to all directors for review | A. Lee (Secretary) | 31 Jan 2025 | Complete | 28 Jan 2025 | Circulated 28 Jan; all directors confirmed |
| 2025-003 | 15 Jan 2025 | Board Meeting | Draft a board skills matrix for discussion at the next Governance Committee meeting | R. Patel (Chair) | 15 Mar 2025 | Not Started |  | Agenda item for Mar Governance Committee |

Tip: Number actions by year and sequence (e.g. 2025-001, 2025-002) for easy reference. Remove completed actions to a separate "Closed Actions" sheet at the end of each quarter.

## Guidance Notes: Using an Action Register

### How to use this register

The action register is a living document that tracks tasks assigned during board and committee meetings. It bridges the gap between decisions made in the boardroom and work completed between meetings.

1. During the meeting, record each new action item immediately — including who is responsible and when it is due.

2. After the meeting, the minute-taker adds new actions to this register and circulates it with the draft minutes.

3. At the next meeting, the register is reviewed under "Matters Arising" or "Outstanding Actions". Each assignee provides a brief status update.

4. Update the Status and Notes columns as actions progress. Mark completed actions and record the completion date.

5. At the end of each quarter (or as suits your meeting cycle), move closed items to a separate archive sheet to keep the register manageable.

### What makes a good action item?

Vague actions don't get done. Every action item recorded in the register should meet these criteria:

Specific: Describe exactly what needs to happen. "Look into insurance" is vague; "Obtain three quotes for Directors & Officers insurance and present a comparison to the board" is actionable.

Assigned to one person: Even if a task involves multiple people, one person must own it. Group ownership means no one is accountable.

Has a deadline: Every action needs a due date. Without one, it will drift to the bottom of everyone's list. Due dates should be realistic but firm.

Linked to the agenda: Note which meeting and agenda item the action arose from. This provides context when reviewing at the next meeting.

Measurable: You should be able to tell whether the action has been completed. "Improve communications" is not measurable; "Draft a stakeholder communications plan for board approval" is.

### Suggested status values

Use a consistent set of status values so the register is easy to scan at a glance:

| Status | Meaning |
| --- | --- |
| Not Started | The action has been recorded but work has not yet begun. |
| In Progress | Work is underway. Use the Notes column to record progress. |
| On Hold | The action is paused — for example, waiting on external input or a board decision. Record the reason in Notes. |
| Complete | The action has been finished. Record the completion date. |
| Closed | The board has acknowledged the completed action and it can be archived. This usually happens at the next meeting review. |

### Reviewing actions at meetings ("Matters Arising")

Most boards review outstanding actions early in the meeting, usually as a standing agenda item called "Matters Arising" or "Review of Outstanding Actions". Here is a suggested approach:

1. The Chair (or Secretary) shares the current action register on screen or refers directors to the copy included in the board pack.

2. Work through open actions in order. The assigned person gives a brief update (30 seconds per item).

3. Update the Status and Notes columns in real time.

4. For overdue actions, discuss whether the deadline should be extended, the action reassigned, or the action escalated.

5. For completed actions, confirm with the board that the item can be marked Closed.

6. Do not allow Matters Arising to become a discussion forum for new topics. If a new issue surfaces, note it as a new action or add it to the agenda for the next meeting.

### Australian governance context

Maintaining an action register is not just good practice — it supports compliance with governance obligations that apply to Australian boards:

ACNC Governance Standard 2 requires registered charities to be accountable to members and demonstrate that the board takes reasonable steps to ensure the charity operates in accordance with its purposes. An action register provides evidence that the board follows through on its decisions.

The AICD's NFP Governance Principles (2024) recommend that boards adopt structured processes to track decisions and actions between meetings, ensuring accountability and continuity.

Under the Corporations Act 2001, directors of companies limited by guarantee must exercise their powers and discharge their duties with care and diligence (s 180). An action register supports this by ensuring board decisions are implemented, not just minuted.

State incorporated associations legislation typically requires that associations keep records of board decisions. The action register complements formal minutes by tracking the execution of those decisions.

──────────────────────────────────────────────────────────────────────────────────────────

Stop tracking board actions in a Word document.

Our Cat Herder is an Australian board portal with a built-in action register. Capture action items during meetings, assign owners and due dates, and carry forward outstanding actions automatically. Every action links back to the meeting and agenda item where it was raised.

Start a free 45-day trial at ourcatherder.com

www.ourcatherder.com/features/board-meeting-action-items